**RISK ASSESSMENT**

(Code Name Hawkeye)

Risk Register

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Risk ID | Risk | Probability | Impact | Timeframe | Indicator | Observer |
|  | Out of Internet | Medium | High | Anytime | Person disappears or mentions it | All |
|  | GitHub Failed Merging | High | Medium | Anytime | Merging Conflicts | Bruno |
|  | Paid Software | Medium | Low | Pre-Production | Software is not free | All |
|  | Fire Hazard | Low | Very High | Anytime | All files are burnt down | All |
|  | Missed Meetings | High | High | Anytime | People not coming to studio meetings | All |
|  | A long time to answer | High | Medium | Anytime | A big gap between communication | All |
|  | Tasks left for the latest | Medium | Very High | Anytime |  | All |
|  | Missed deadlines | Medium | Very High |  | Tasks given after the deadline | All |
|  | Crunching | Medium | High | Anytime | People showing tiredness, rushed work | All |
|  | Disappearances | Low | Very High | Anytime | People don’t appear or answer anymore | All |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

**Impact Matrix**

Impact

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | Very Low | Low | Medium | High | Very High |
| Very High |  |  |  |  |  |
| High |  |  |  |  |  |
| Medium |  |  |  |  |  |
| Low |  |  |  |  |  |
| Very Low |  |  |  |  |  |